### Scope of Work – Bulk Message & Campaign Module (Autopulse.ai)

### Objective

To build a Bulk Messaging and Campaign Management Module that allows marketing teams to create, manage, and execute promotional campaigns via Email or SMS to both existing and new users.

### Scope of Work

#### 1. Campaign Management

- Create, view, edit, and delete campaigns.

- Define campaign name, description, type (Promotional / Informational), and start date/time.

- Manage campaign list with filters for type, date, and status.

- View campaign summary: total recipients, sent count, success rate, and delivery logs.

#### 2. Communication Mode Selection

- Choose between Email or SMS as the campaign’s communication mode.

- Configure respective sending settings:

  - Email → Subject, Sender Name, Body

  - SMS → Sender ID, Message Text

#### 3. Target Audience Selection

- Existing Users:

  - Display existing users with filters: enrollment date range, user status, source.

  - Search, sort, and paginate user list.

  - Select individual users or 'Select All'.

- New Users (CSV Upload):

  - Upload CSV with contact details (Name, Email/Phone/Source).

  - Preview uploaded list and validate data.

  - Remove invalid or unwanted entries before sending.

#### 4. Message Composition

- Compose promotional content for the selected mode:

  - Email: Subject line, Rich text editor.

  - SMS: Short text box with attachment

- Support dynamic placeholders ({{first_name}}, {{offer_code}}).

- Preview message before sending.

#### 5. Bulk Sending & Delivery Tracking

- Send messages in batches to manage rate limits.

- Integrate with Mailgun (Email) and Twilio (SMS).

- Show real-time progress (e.g., “120 of 500 sent”).

- Display campaign summary: Total sent, Success, Failed, Skipped.

- Maintain delivery logs for each user.

#### 6. Campaign Performance Dashboard

- Overview of all campaigns with metrics: Campaign name, Type, Total Users, Sent, Success Rate, Date.

- Filter by Campaign Type, Status, and Date Range.

- Drill-down report showing user-level delivery status.

#### 7. User Interface & Usability

- Step-by-step guided flow: Create Campaign → Select Mode → Choose Audience → Compose Message → Send → Track Results.

- Responsive layout for desktop and mobile.

#### 8. System & Technical Features

- CSV Parser for uploads.

- Batch Queue Processing for mass sending.

- Logging and error handling for failed deliveries.

- Role-based access for Admin/Marketing users.

- Audit trail for campaign actions.

### Integration & Implementation Notes

- Twilio SMS Integration

  - All sender numbers will need to be registered with Twilio.

  - Fresh 10DLC (10-Digit Long Code) approval will be required for promotional SMS campaigns.

  - This ensures compliance with telecom and carrier regulations.

- Email Integration (Mailgun)

  - For bulk or promotional emails, a Mailgun subscription will be required.

  - Mailgun ensures better deliverability, authentication (SPF/DKIM), and analytics tracking.

- Future Enhancements (Email Flow)

  - The current SOW includes structural support for email flow enhancements.

  - These will be activated only if both parties agree to proceed with future development phases.

### Major Functionalities Overview

- Campaign creation and management

- Email / SMS mode selection

- Existing user filtering and selection

- CSV upload and validation for new users

- Rich text email and plain text SMS composer

- Dynamic placeholders and message preview

- Bulk sending engine with delivery tracking

- Real-time progress display

- Campaign performance dashboard and reports

- Secure data handling, logging, and error management